FIELDTRACK

System Design & Performance Readiness Report

Prepared for the engineering review ahead of AWS deployment.

| Prepared by | Ark - Intern, FieldTrack |
| --- | --- |
| Date | June 22, 2026 |
| Scope | Architecture review, security posture, capacity analysis, and a load-test plan |
| Status | Architecture & security: code-verified. Live load test: designed, not yet executed. |

# Contents

1. Executive Summary

2. System Architecture

3. Data Model & Key Design Decisions

4. Security Posture

5. Capacity Analysis (Theoretical, Pre-Test)

6. Performance Test Plan & Methodology

7. Results (To Be Completed After Test Run)

8. Risks & Recommendations Before AWS Migration

9. Conclusion & Next Steps

# 1. Executive Summary

FieldTrack is a FastAPI + PostgreSQL/PostGIS + Redis employee tracking and attendance system, currently running on a single 2 vCPU / 4 GB development VPS and headed for AWS. This report has two purposes: lay out the system design clearly enough for a senior engineer to assess it in one sitting, and give an honest answer to whether it is ready, performance-wise, to move to AWS.

Short answer: the architecture, security controls, and database design have all been verified at the code level and are sound for the stated scale (15-20 employees now, 100 with configuration changes only - no schema or architecture changes). What has not yet happened is an empirical load test against the running stack. This report includes a complete, ready-to-run performance test (k6) built against the real API contracts, plus the theoretical capacity math that explains why the expected load is low. Section 7 is intentionally left as a template: it gets filled in with real numbers the moment the test is run, and that should happen before any AWS instance size is finalized.

In other words: the design work is done and defensible today. The performance validation is a half-hour task that is fully scripted and waiting to be executed.

# 2. System Architecture

The backend follows a strict layering rule - api -> services -> repositories -> models - so HTTP routers never touch the database directly, repositories never raise HTTP exceptions, and services own every transaction boundary. The practical benefit for a small team is that any bug has exactly one layer it can live in.

| Component | Technology | Role |
| --- | --- | --- |
| API | FastAPI (async), Pydantic v2 | HTTP layer, request/response validation, zero business logic |
| Database | PostgreSQL 15 + PostGIS | System of record; geofencing via ST_Contains on indexed polygons |
| Cache / sessions | Redis 7 | JWT blacklist, location live-cache, sync dedup - never source of truth |
| Mobile | Flutter (Android-first, min SDK 21) | Employee & supervisor app: attendance, GPS, offline sync |
| Admin | React + Vite (web only) | Live dashboard, employee/team management, report exports |
| Reverse proxy | Nginx | TLS termination point, static SPA serving, per-IP rate limiting, WS upgrade |
| Background jobs | APScheduler (in-process) | Reminders, geofence event processing, FCM retries |

Request flow (current deployment, single Docker Compose stack on one VPS):

Mobile App (Flutter)  --+
Admin Web (React)     --+
                          v
                     Nginx :8090  -- rate limit, TLS (future), static SPA
                          |  /api/v1/*           |  /api/v1/ws/*
                          v                       v
                FastAPI app (2 Uvicorn workers, async)
                          |                       |
                          v                       v
         PostgreSQL 15 + PostGIS          Redis 7
      (system of record, 127.0.0.1 only)  (cache/session, 127.0.0.1 only)

Only Nginx is publicly reachable; Postgres and Redis are bound to 127.0.0.1 inside the host and never exposed. The whole stack is sized for a 2 vCPU / 4 GB box: Postgres 1 GB, Redis 256 MB, the app 1 GB, Nginx 128 MB - about 2.4 GB committed with 1.6 GB of OS headroom. This budget is the first thing that needs re-evaluating once an AWS instance type is chosen, since it was tuned specifically for this VPS's RAM ceiling.

# 3. Data Model & Key Design Decisions

Eleven tables cover the full domain: users, teams, attendance, attendance_sessions, location_logs, geofences, notifications, settings, sync_queue, device_info, and audit_logs. A few decisions are worth flagging because they directly shape performance at scale, not just correctness.

location_logs deliberately carries no PostGIS geometry column. Geometry on the hottest write path (every GPS ping) would cost CPU per insert for no benefit - every spatial question (is this point inside zone X?) is answered against geofences.zone, which has a GIST index and absorbs that cost once per zone, not once per ping.

Geofences are stored as true polygons (64-point buffered circles included), not just circle math in application code, so containment checks are a single indexed ST_Contains call.

Partial indexes exist only where queries actually filter - e.g. location_logs(sync_status) WHERE PENDING - instead of indexing the whole table.

Redis is never the source of truth. Every key is reconstructible from Postgres and carries a TTL, so a Redis restart loses convenience, not data.

BigInteger primary keys are used everywhere for FK-type consistency, even though only location_logs (~11M rows/year at 100 employees) strictly needs the range.

# 4. Security Posture

Security controls were verified against the source in a prior audit pass and are summarized here because a senior engineer will ask about them before performance:

| Control | Implementation |
| --- | --- |
| JWT secrets | Separate access/refresh secrets; a leak of one doesn't compromise the other |
| Password hashing | bcrypt, 12 rounds |
| Logout / revocation | Access-token jti blacklisted in Redis with TTL = remaining token life |
| Refresh rotation | Reuse of a rotated-out refresh token revokes the whole session and is audited |
| Rate limiting | Per-IP at Nginx (30 r/s, burst 60) plus per-user limits in Redis at the app layer |
| CORS | Explicit origin whitelist, not wildcard |
| SQL injection | SQLAlchemy parameterized queries throughout; no raw string interpolation |
| Container hardening | Non-root app user; Postgres/Redis bound to localhost only, never public |
| Audit logging | Critical events only by design: login, attendance changes, role changes |

# 5. Capacity Analysis (Theoretical, Pre-Test)

Before running a live test it's worth showing the back-of-envelope math, because it's what justifies the zero-architecture-change-to-100-employees claim and tells us which endpoints actually deserve attention in the load test.

GPS location pings - the highest-volume traffic by request count:

Pings fire every 2-5 minutes while an employee is moving and every 10-15 minutes while stationary. Worst case (everyone moving, every employee pinging every 2 minutes): at 20 employees that's 20 / 120s = 0.17 requests/second; at the 100-employee target it's 100 / 120s = 0.83 requests/second sustained. An async FastAPI app on 2 workers handles request rates two to three orders of magnitude higher than this without strain - this endpoint was never the risk.

The endpoints that actually carry risk are the ones this math doesn't cover:

Report generation (CSV/Excel/PDF) - a single request can trigger a multi-table aggregation query plus file I/O. It runs as a background task so it doesn't block the request thread, but concurrent report requests from several supervisors at once will compete for the same DB connection pool and CPU.

The admin live-dashboard WebSocket - holds a persistent connection per admin session with a 15-second heartbeat; fan-out behavior under multiple simultaneous admin sessions hasn't been measured.

Sync batches after an employee's device has been offline - up to 100 location records in one request, which is a much bigger single payload than a normal ping.

Configured resource budget vs. the scaling knobs that change at 100 employees:

| Knob | Today (15-20 employees) | At 100 employees |
| --- | --- | --- |
| DB_POOL_SIZE | 10 | 20 |
| UVICORN_WORKERS | 2 | 2-3 (or add a vCPU) |
| Postgres shared_buffers | 256 MB | 512 MB (needs more RAM first) |
| Redis maxmemory | 200 MB (much less actually used) | unchanged |
| Schema / application code | - | unchanged |

This table is a design claim, not a measurement. The load test in Section 6 is what turns it into a verified one.

# 6. Performance Test Plan & Methodology

A k6 load test was built against the actual API contracts (request/response schemas pulled directly from the FastAPI route definitions, not guessed). k6 was chosen because it's free, scriptable in JavaScript, and reports percentile latencies and pass/fail thresholds natively - useful for a go/no-go decision rather than just a graph.

Test data:

scripts/seed_load_test_users.py creates 100 throwaway employee accounts across 5 teams, each with its own supervisor, and writes their credentials to scripts/perf/load_test_users.json for the k6 script to consume. All accounts use the domain loadtest.fieldtrack.internal and a single shared password, and a --cleanup flag removes every one of them afterward - nothing here touches real data.

Scenarios:

| Scenario | Virtual Users | Duration | Purpose |
| --- | --- | --- | --- |
| current_scale | 20 (constant) | 3 min | Today's real headcount - confirms there's comfortable headroom at actual load |
| target_scale | 20 to 100 (ramping) | 5 min | Validates the config-only-to-100 claim before it's relied on for AWS sizing |
| admin_dashboard | 2 (constant) | 8 min, spans both above | Supervisors polling live team location + occasional report generation - the heavier read paths |

Endpoints exercised and why each one is in scope:

| Endpoint | Traffic share | Why it's tested |
| --- | --- | --- |
| POST /location/batch | ~88% of employee iterations | Dominant real-world traffic; the hot write path |
| POST /attendance/{start,break,resume,end} | ~12%, state-machine aware | Mutates a UNIQUE(user_id, date) row - checks for lock contention under concurrency |
| GET /location/team-live | Continuous, 2 supervisors | Reads Redis live-cache with DB fallback; the dashboard's core query |
| POST /reports/generate | ~5% of supervisor iterations | Heaviest single endpoint: DB aggregation + file export |

Pass/fail thresholds built into the script:

Location ping latency: p95 under 500 ms, p99 under 1000 ms.

Attendance transitions: p95 under 500 ms.

Team-live dashboard read: p95 under 800 ms.

Hard failure rate (5xx / timeouts) across all requests: under 1%.

Zero login failures - if auth itself can't keep up, nothing else matters.

Important caveat - read before judging any numbers it produces:

The script pings every 3-8 seconds per simulated employee, not every 2-15 minutes as the real app does. Waiting the real interval would make the test take hours to prove something the math in Section 5 already shows is trivial. This test is intentionally 30-50x faster than reality, so it measures headroom - how far past real load the stack can go - not the literal production request rate. Don't read the throughput number as what 100 employees generates; read it as how much margin exists above what 100 employees generates.

How to run it:

# 1. Start the stack (already covered separately for the demo)
docker compose up -d --build
docker compose exec app alembic upgrade head

# 2. Seed 100 throwaway test accounts
docker compose exec app python scripts/seed_load_test_users.py --count 100 --teams 5

# 3. Run the test (install k6, or use the Docker image - see script header)
k6 run scripts/perf/load_test.js
k6 run --summary-export=scripts/perf/results.json scripts/perf/load_test.js

# 4. Remove the test accounts afterward
docker compose exec app python scripts/seed_load_test_users.py --cleanup

While it runs, watch docker stats in a second terminal to capture CPU/RAM per container alongside the k6 output - that pairing is what Section 7 below needs filled in.

# 7. Results (To Be Completed After Test Run)

This section is the template for real numbers. Run the commands in Section 6, then replace the Pending cells below with the actual k6 summary output.

| Endpoint | p50 (ms) | p95 (ms) | p99 (ms) | Error rate | Threshold met? |
| --- | --- | --- | --- | --- | --- |
| POST /location/batch | Pending | Pending | Pending | Pending | Pending |
| POST /attendance/* (state machine) | Pending | Pending | Pending | Pending | Pending |
| GET /location/team-live | Pending | Pending | Pending | Pending | Pending |
| POST /reports/generate | Pending | Pending | Pending | Pending | Pending |
| Overall (current_scale, 20 VU) | Pending | Pending | Pending | Pending | Pending |
| Overall (target_scale, 100 VU) | Pending | Pending | Pending | Pending | Pending |

Resource utilization during the test (from docker stats, peak values):

| Container | Peak CPU % | Peak RAM | Notes |
| --- | --- | --- | --- |
| fieldtrack-app | Pending | Pending | Pending |
| fieldtrack-postgres | Pending | Pending | Pending |
| fieldtrack-redis | Pending | Pending | Pending |
| fieldtrack-nginx | Pending | Pending | Pending |

# 8. Risks & Recommendations Before AWS Migration

Don't size the AWS instance off the theoretical math alone - it explains why GPS pings are safe, but says nothing about report generation or WebSocket fan-out under concurrency. Wait for Section 7's real numbers first.

A local Docker Desktop run and an actual AWS instance have different disk and network characteristics (especially if moving to RDS for Postgres). Treat the local k6 run as the design-validation pass, and budget for re-running the same script against the AWS staging environment before go-live - the script and seed data are reusable as-is, just point BASE_URL at the new host.

If report generation or the WebSocket dashboard shows up as the bottleneck in Section 7, the fix is config-level (e.g. a dedicated worker pool or connection limit for report jobs), not a redesign - worth flagging early so it doesn't become a surprise post-migration.

The current memory budget (postgres 1g / redis 256m / app 1g / nginx 128m) was tuned for a 4 GB box. Whatever AWS instance is chosen, these limits should be re-derived from its actual RAM, not copied over unchanged.

No Celery / message broker exists yet - acceptable up to roughly 500 employees per the design notes, well above the 100-employee target, so this is not a blocker, just worth stating explicitly if asked.

# 9. Conclusion & Next Steps

Architecturally, FieldTrack is in good shape: the layering is clean, the data model makes deliberate trade-offs that are documented and defensible, and the security controls match what's expected for a system handling location and attendance data. The capacity math suggests the core mobile traffic (GPS pings) is not a concern even at the 100-employee target.

What remains before an AWS sizing decision can be made with confidence is simply running the test that is now built: seed the test accounts, run k6, capture docker stats alongside it, and fill in Section 7. That turns this from a design review into a performance-verified one - at that point the AWS deployment conversation can start from measured numbers instead of estimates.